DEPARTMENT OF COMPUTER SCIENCE AND ENGINEERING

19CSE314 – PROJECT

Dynamic Pricing Prediction in  E-Commerce Appilication

| G. Guna Vardhan | CB.EN.U4CSE22220 | QA Engineer |
| --- | --- | --- |
| - Mani Gnanendra Reddy | CB.EN.U4CSE22234 | Scrum Master |
| P.Rishitha | CB.EN.U4CSE22241 | Developer |
| K. Geethika | CB.EN.U4CSE22258 | Data Analyst |
| G . Prudvee Nath | CB.EN.U4CSE22261 | Product Owner |

Definition:

Dynamic price  optimization is the process  process of offering products at various prices that adjust according  to market conditions.  Pricing  on products and services is dynamically changed  based on competitive pricing, supply&demand, sales requirements and conversion rates.

### Epics with Explanation

User Management

Explanation: This module manages user roles, authentication, and profiles. It ensures secure access and personalized experiences for different user groups such as customers, admins, and vendors.

Geographical Analysis

Explanation: This module provides insights into location-specific factors such as demand, competitor activity, and purchasing power. It enables region-based pricing strategies.

Competition-Based Pricing & Market Trends

Explanation: Analyzes competitor pricing and market trends to suggest optimal pricing strategies, ensuring the platform remains competitive.

Supply and Demand

Explanation: Tracks inventory, customer demand, and supply chain factors. Dynamically adjusts prices to optimize sales and inventory utilization.

Product Management

Explanation: Manages product catalog data, including updates, promotions, and inventory tracking. Facilitates dynamic pricing integration into the product listings for seamless updates.

Sprint Planning:

Role Assignment:

| QA Engineer | Test system functionalities, ensure accuracy in pricing algorithms, and maintain quality standards. |
| --- | --- |
| Scrum Master | Ensure adherence to Scrum methodology, facilitate meetings, and resolve team blockers. |
| Developer | Develop features, implement algorithms, and integrate modules into the application. |
| Data Analyst | Analyze market trends, competitor data, and supply-demand patterns to refine pricing predictions. |
| Product Owner | Define product goals, prioritize the backlog, and interact with stakeholders for requirements. |

Communication Plan:

Daily Stand-Ups

- Duration: 15 minutes.

- Purpose:

Share updates on progress, upcoming tasks, and challenges.

Identify and address blockers to ensure sprint progress.

- Format: Each team member shares:

What they worked on yesterday.

What they plan to work on today.

Any impediments or challenges.

Weekly Sprint Review Meetings

- Schedule: Mondays, 2:00 PM.

- Purpose:

Discuss sprint progress, completed stories, and challenges encountered.

Collect feedback from stakeholders and realign priorities if needed.

Plan for the next sprint based on current status and any blockers.

- Participants: Product Owner, Scrum Master, QA Engineer, Developer, Data Analyst, and key stakeholders.

Communication Tools

- WhatsApp:

Used for formal updates, meeting reminders, and quick notifications.

Ensures instant communication for urgent updates.

Repository for project documentation, sprint reports, and shared resources.

Organized folders for user stories, test cases, and development notes.

Reporting

- JIRA:

Tracks progress of epics, user stories, and sprint tasks.

Updated daily by developers, QA engineers, and data analysts.

Provides visibility into task completion and blockers for the Scrum Master.

- Sprint Reviews:

Documented summary of accomplishments and blockers.

Shared with stakeholders via Google Drive after weekly review meetings.